TECHNICAL PROGRAM MANAGER · ORACLE

Run your programs on an AI operating layer

A daily-workflow plan for reports and data work

A practical plan to fold AI into the TPM day — so reports, status roll-ups, and repetitive data work take minutes, and your time goes to judgment, escalation, and coordination instead of copy-paste. The workflows below transfer directly whether your stack is Outlook / Teams / OCI and Oracle's internal AI, or the mail / calendar / drive / chat connectors named here — only the connector names change.

# 1 · Guiding principles

Five rules that keep AI in its lane — a fast analyst that assembles, never the person who signs off.

P1  Automate the assembly, own the judgment

AI drafts the report and pulls the metrics. You decide what's red, what to escalate, and what to tell a VP.

P2  One source of truth in, artifacts out

Keep program data in one place. Point AI at it to generate the deck, exec email, and RAID log — never re-key by hand.

P3  Templatize once, reuse forever

A TPM's outputs repeat weekly. Build a prompt for each recurring artifact so week N is a 30-second refresh.

P4  Verify before you send

AI-drafted numbers and commitments get a human check. Strong first draft — not signed-off truth.

P5  Respect data handling

Confirm what program and customer data may enter which system per Oracle policy before wiring up connectors.

# 2 · The operating rhythm

The recurring TPM cadence, mapped to what AI does and what stays yours.

| CADENCE | WORKFLOW | AI DOES | YOU DO |
| --- | --- | --- | --- |
| Every morning | Daily brief | Summarize overnight mail, meetings, blockers, and mentions into one briefing | Triage: pick the 3 that matter, decide escalations |
| Before meetings | Meeting prep | Pull attendee context, last decisions, open actions on that program | Walk in current without digging |
| After meetings | Notes → actions | Transcribe, summarize decisions, extract owners + due dates, draft follow-up | Confirm owners, send |
| Daily | Inbox / chat drafting | Draft replies, status nudges, cross-team asks | Edit tone, approve |
| Weekly · Thu/Fri | Status roll-up | Assemble status from tracker + notes + metrics into the standard report | Set RAG, add narrative, escalate |
| Weekly | Risk / RAID review | Diff this week's risks vs last, flag new and aging items | Decide mitigations |
| Monthly · milestone | Exec update & metrics | Build the exec summary, trend charts, readiness scorecard | Deliver the story |

# 3 · Workflow playbook

Nine workflows with the exact prompt to use. Copy a prompt, point it at your program's data, and refine the output.

W1   The morning brief

Replaces 20–30 min of scanning mail, calendar, and chat to reconstruct what's going on.

Tools: Mail · Calendar · Slack/Teams

PROMPT  
Give me my morning brief. Summarize unread mail from the last 16 hours grouped by program, list today's meetings with what each is about, surface anything where someone is waiting on me or flagged a blocker, and give me a prioritized top-5 action list.

W2   Meeting prep

Replaces digging through old notes before a call.

Tools: Calendar · Drive/Docs · Mail history

PROMPT  
My next meeting is [program X sync]. Pull the last decisions and open action items for that program, who owns what, and anything unresolved from the previous session. Give me a half-page prep sheet.

W3   Meeting notes → decisions → actions

Replaces note-taking and the “who agreed to what” reconstruction — the biggest TPM time sink.

Tools: Transcription · Mail · Tracker

PROMPT  
From this meeting transcript, give me: (1) a 5-bullet summary, (2) every decision made, (3) an action-item table with owner and due date, (4) any risks or dependencies raised. Then draft a follow-up email to attendees.

W4   Inbox & chat drafting

Replaces writing the same status nudges, cross-team asks, and “circling back” notes all day.

Tools: Mail · Slack/Teams

PROMPT  
Draft a Slack message to #program-x asking each workstream lead for their RAG status and top risk by EOD Thursday. Then summarize this 40-message thread into the decision, who's blocked, and what I need to do.

W5 · FLAGSHIP   The weekly status report

Replaces the 1–2 hours every week spent assembling status from many sources into the standard format.

Tools: Tracker · Meeting notes · Docs/Slides

PROMPT  
Using the program tracker at [link] and this week's meeting notes, generate our standard weekly status report: overall RAG, per-workstream status with the delta since last week, milestones hit and missed, top 3 risks, and asks for leadership. Match the format of last week's report.

W6   Risk / RAID log maintenance

Replaces manually reconciling what changed in the risk register.

Tools: Risk register · Prior week

PROMPT  
Compare this week's risk register to last week's. What's new, what aged without movement, what closed? Flag any risk open over 2 weeks with no mitigation owner, and suggest a mitigation for each new one.

W7   Data & metrics work

Replaces cleaning exports, building the same charts, and computing rollups by hand.

Tools: Spreadsheet · Dataviz · Wolfram

PROMPT  
From this defect export: give me open vs. closed by week, average age of open blockers, and which team is trending worse. Then build a burn-down and a defect-trend chart I can drop into the exec deck.

W8   Executive summaries & decks

Replaces translating detailed program state into a VP-ready one-pager or deck.

Tools: Slides · Docs

PROMPT  
Turn this weekly status into a 5-slide exec update: one-line program health, milestone timeline, top 3 risks with mitigations, key decision needed, and the ask. Executive tone — outcomes, not activity.

W9   Cross-program search & recall

Replaces “where did we decide that?” archaeology across docs and chat.

Tools: Drive · Slack/Teams

PROMPT  
Search my Drive and Slack for the decision on the [auth migration] rollback plan and tell me what we agreed and who owned it.

# 4 · Rollout — crawl, walk, run

A sequenced four-week adoption path. Prove value on low-risk work first; automate the flagship last.

1  Week 1  —  Crawl — prove value on low-risk work

- Connect mail, calendar, and drive/docs (within Oracle data policy).

- Adopt two workflows only: the morning brief and notes → action items.

- Goal: feel the time savings on the two highest-frequency tasks.

2  Weeks 2–3  —  Walk — attack the flagship

- Consolidate program data into one tracker.

- Build the weekly status report workflow and run it for a real cycle.

- Add inbox/chat drafting and meeting prep to the daily habit.

3  Week 4  —  Run — templatize & automate

- Turn weekly status, exec update, and RAID diff into saved templates.

- Schedule the morning brief to run automatically each weekday.

- Add metrics/dataviz for the recurring charts.

∞  Ongoing  —  Compound — make it stick

- Every time you do a repetitive task twice, template it.

- Keep a personal prompt library of what works for your programs.

# 5 · Is it working?

Track for four weeks, before and after. The real win is the last one.

−50 to 70%   Reporting time — Hours/week on status assembly.

Same day   Action-item latency — Meeting → tracked commitments, every time.

100%   On-time status — Because it's now a 30-min task.

Earlier   Escalation lead time — Risks surface sooner — diffing is automated.

↑ Judgment   Time on what matters — Coordination & decisions over copy-paste.

# 6 · Guardrails & data handling

NON-NEGOTIABLE

- Confirm Oracle policy on what program, customer, and financial data may enter each AI system before wiring up connectors. Prefer approved/internal AI for anything sensitive.

- Human-in-the-loop on anything outbound — every AI-drafted email, exec number, and commitment gets a review before it leaves.

- No unverified numbers in reports. AI assembles; you verify against source.

- Least-privilege connectors. Grant only the access each workflow needs.

- Keep an audit trail. Reports and decisions live in the system of record, not a chat thread.

# 7 · Quick-start checklist

☐  Confirm which AI tools/connectors are approved under Oracle data policy.

☐  Connect mail, calendar, drive, and chat.

☐  Set up meeting transcription for recurring syncs.

☐  Create the single program tracker (system of record).

☐  Start the morning-brief habit, then automate it.

☐  Adopt notes → action items for every meeting.

☐  Build and run the weekly status report workflow.

☐  Save a prompt library and templatize the top 3 recurring reports.

☐  Review metrics at week 4; expand to metrics/dataviz and exec decks.