## Slide 1
TECHNICAL PROGRAM MANAGER · ORACLE
Run your programs on an AI operating layer
A daily-workflow plan for turning reports and repetitive data work into minutes — so your time goes to judgment, escalation, and coordination instead of copy-paste.
OWN THE JUDGMENT · AI owns the assembly
Notes: Thesis: make AI a daily operating layer. AI assembles reports, pulls metrics, summarizes meetings; the TPM keeps the judgment — what's red, what to escalate, what to tell a VP.

## Slide 2
01 · GUIDING PRINCIPLES
Keep AI in its lane
A fast analyst that assembles — never the person who signs off. Five rules that make the rest of this plan safe to run daily.
The split AI: assembly, drafting, diffing, formatting.
You: RAG calls, narrative, escalation, sign-off.
P1
Automate the assembly, own the judgment
AI drafts the report and pulls the metrics. You decide what's red and what to escalate.
P2
One source of truth in, artifacts out
Keep program data in one place; point AI at it. Never re-key data by hand.
P3
Templatize once, reuse forever
Outputs repeat weekly. Build a prompt per artifact so week N is a 30-second refresh.
P4
Verify before you send
AI-drafted numbers and commitments get a human check. First draft — not signed-off truth.
P5
Respect data handling
Confirm what data may enter which system per Oracle policy before wiring up connectors.
Notes: Five principles. The one that matters most: automate the assembly, own the judgment.

## Slide 3
02 · THE OPERATING RHYTHM
What AI does, and what stays yours
CADENCE | WORKFLOW | AI DOES | YOU DO
Every morning | Daily brief | Summarize overnight mail, meetings, blockers, mentions into one briefing | Pick the 3 that matter; decide escalations
Before meetings | Meeting prep | Pull attendee context, last decisions, open actions for that program | Walk in current without digging
After meetings | Notes → actions | Transcribe, extract decisions + owners + due dates, draft follow-up | Confirm owners, send
Daily | Inbox / chat drafting | Draft replies, status nudges, cross-team asks | Edit tone, approve
Weekly · Thu/Fri | Status roll-up | Assemble status from tracker + notes + metrics into the standard report | Set RAG, add narrative, escalate
Weekly | Risk / RAID review | Diff this week's risks vs last; flag new and aging items | Decide mitigations
Monthly | Exec update & metrics | Build the exec summary, trend charts, readiness scorecard | Deliver the story
Each row is a workflow in the next section — with the exact prompt to run it.
Notes: The recurring TPM cadence. Left two columns = the ritual; right two = the division of labor.

## Slide 4
03 · WORKFLOW PLAYBOOK
Nine workflows, one prompt each
W1
Morning brief
One summary of mail, calendar, blockers & mentions
W2
Meeting prep
Last decisions & open actions before each call
W3
Notes → actions
Transcript to decisions, owners, dates, follow-up
W4
Inbox / chat drafting
Status nudges & cross-team asks in your voice
W5
Weekly status report
Tracker + notes → the standard report. Flagship.
FLAGSHIP
W6
Risk / RAID diff
What's new, aging, or unowned since last week
W7
Data & metrics
Clean exports, roll up, and chart the recurring views
W8
Exec summaries & decks
Detailed state into a VP-ready 5-slide story
W9
Search & recall
“Where did we decide that?” across docs & chat
Notes: Nine workflows. Each has a copy-paste prompt in the Word doc and web page. W5 weekly status is the flagship — biggest time saver.

## Slide 5
FLAGSHIP WORKFLOW · W5
The weekly status report
Replaces the 1–2 hours every week spent assembling status from many sources into the standard format.
WEEKLY PROMPT
“Using the program tracker at [link] and this week's meeting notes, generate our standard weekly status report: overall RAG, per-workstream status with the delta since last week, milestones hit and missed, top 3 risks, and asks for leadership. Match the format of last week's report.”
YOU STILL OWN
Set / override the RAG colors
Add the narrative and the “so what”
Mark what escalates to leadership
Once the format is stable Save it as a template — week N becomes run → review → send.
Notes: The flagship. Consolidate program data into one tracker; AI assembles the standard report; you set RAG and narrative. Templatize once and it's a 30-minute weekly task.

## Slide 6
04 · ROLLOUT
Crawl, walk, run — in four weeks
1
WEEK 1
Crawl
Prove value on low-risk work
Connect mail, calendar & drive (per policy)
Adopt just two workflows: morning brief + notes → actions
Feel the savings on the highest-frequency tasks
2
WEEKS 2–3
Walk
Attack the flagship
Consolidate program data into one tracker
Build & run the weekly status report
Add inbox drafting + meeting prep to the daily habit
3
WEEK 4
Run
Templatize & automate
Save weekly status, exec update & RAID diff as templates
Schedule the morning brief to auto-run each weekday
Add metrics / dataviz for recurring charts
∞
ONGOING
Compound
Make it stick
Do a repetitive task twice → template it
Keep a personal prompt library that fits your programs
Notes: Sequenced adoption: prove value on low-risk work first, automate the flagship last, then compound.

## Slide 7
05 · IS IT WORKING?
Track four weeks — before and after
−50–70%
Reporting time
Hours/week on status assembly
Same day
Action-item latency
Meeting → tracked commitments
100%
On-time status
It's now a 30-minute task
Earlier
Escalation lead time
Risks surface sooner; diffing is automated
The real win — more of your week on coordination and decisions, less on copy-paste.
Notes: Measure the shift. The headline metric is the qualitative one: time reallocated from assembly to judgment.

## Slide 8
06 · GUARDRAILS
Non-negotiable
1
Data policy first
Confirm what program & customer data may enter each AI system before wiring up connectors.
2
Human-in-the-loop
Every AI-drafted email, exec number, and commitment gets a review before it leaves.
3
No unverified numbers
AI assembles; you verify against source before it goes in a report.
4
Least-privilege access
Grant each connector only the access its workflow needs.
Start here
Confirm approved tools under Oracle policy
Connect mail, calendar, drive & chat
Stand up one program tracker
Adopt the morning brief + notes → actions
Build the weekly status report
Automate the assembly. Own the judgment.
Notes: Guardrails are non-negotiable. Then start with the five setup steps on the right.